# LedgerCraft: response to the Master Correction Specification

Stage: plan only (section M of the specification: 'Before coding, return the implementation plan'). No code has been changed for this specification. Repository state inspected: branch LedgerCraft, commit 02b3dc8.

Method: every issue was checked against the source (file, function and line quoted) and classified CONFIRMED, PARTLY CONFIRMED, ALREADY FIXED, or NEEDS LEGAL VERIFICATION.

## 1. Facts that shape this plan

- Official legal sources cannot be reached from this build environment. Tested today: incometaxindia.gov.in, mca.gov.in, icai.org, resource.cdn.icai.org, indiacode.nic.in, egazette.gov.in and cbic.gov.in all fail to connect. I therefore cannot perform primary-source verification of any legal item. I will build the machinery for it and keep every item unverified; verification must be recorded by a person (you or a CA you appoint) from the official text.

- 16 of 40 rules are marked 'unverified'; the other 24 are internal accounting logic (arithmetic, integrity). All three format packs and the depreciation pack are marked draft.

- Consequence of the specification as written: once the legal-readiness gate (LC-P0-001 / P0-013) is in place, no final signing copy can be produced for any client until the applicable items have been verified and recorded. Drafts remain available. This is a product decision for you (Decision D1 below).

- Real-world validation needs real (anonymised) books and exports from you; Windows VM, Microsoft Word and code-signing work need a Windows PC and a certificate. These are listed as items I cannot complete here.

## 2. Decisions needed from you before coding

| # | Decision | Options | My recommendation |
| --- | --- | --- | --- |
| D1 | Signing while legal items are unverified | (a) Block final copy until every applicable item is verified (spec preference). (b) Allow a final copy labelled 'non-authoritative: legal content not verified' on every page. | (a) Block. Drafts stay available and say exactly which items are pending. |
| D2 | Who records legal verification, and where | (a) An in-app 'Legal verification register' (expert screen): a person records authority, document, provision, official URL/identifier, effective dates, verified on, verified by. Stored outside the client folders; each record is bound to a hash of the exact item text, so any later change to the item voids the verification. (b) Verification only by editing pack files in the repository. | (a), with (b) also possible for shipping pre-verified packs later. The app will never mark anything verified by itself. |
| D3 | Client folder IDs (LC-P1-009) | Move to a stable internal ID with the display name kept separately, migrating existing folders (with a backup copy first). | Yes, with backup and a one-time migration log entry. |
| D4 | Order of work | Batches 1 to 9 below, P0 first. | As listed; each batch ends with the full test suite and a commit. |

## 3. Issue-by-issue findings

| ID | Issue | Classification | Evidence in source | Planned change |
| --- | --- | --- | --- | --- |
| LC-P0-001 | Legal packs draft/unverified | CONFIRMED + NEEDS LEGAL VERIFICATION | packs/rules.json (version 2026.10-draft; 16 rules 'unverified'); company_div1.json, llp.json, non_corporate.json ('status: draft'); depreciation.json ('verify against official text'). Provenance today is per rule (authority, document, section, verification) but has no official URL, verified_on, verified_by or content hash; format lines and depreciation rows have none. | Item-level provenance for every rule, format line, depreciation row, section mapping and tax-audit clause; verification overlay (D2); readiness function; signing gate (P0-013). |
| LC-P0-002 | Form 26 is a renamed 3CD helper | CONFIRMED | lc-io/src/tax_audit.rs: comment 'Form 26 clause numbers are not yet mapped; the sheets carry the Form 3CD subject'; same sheet builders used for both forms, only file name and labels change. | TaxAuditSchema abstraction: schemas/form3cd.json and schemas/form26.json (Form 26 starts with zero mapped clauses). Helper for Form 26 periods titled 'Form 26 helper, not mapped'; 3CD clause numbers never shown as Form 26 clauses. |
| LC-P0-003 | New-Act section numbers hardcoded | CONFIRMED + NEEDS LEGAL VERIFICATION | rules.json old_ref/new_ref strings; app.js TAX_ITEMS (s.36, s.186, s.185, s.188, 'actual-cost rule'); tax_audit.rs sheet titles; depreciation s.33 vs s.34 conflict noted only in docs. | One data file packs/sections.json (old provision, new provision, status, source). Unresolved entries render as 'Statutory reference pending primary-source verification'. All UI/report/workbook text reads from it. Effective-date tests. |
| LC-P0-004 | Company 'Managerial remuneration' uses PARTNERS_REMUNERATION head | CONFIRMED | company_div1.json lines 210 and 226 use head PARTNERS_REMUNERATION. | New canonical head MANAGERIAL_REMUNERATION for companies; mapping by entity type; ratios, cash flow and capital note updated; whether the line belongs on the face or in notes goes to the legal verification list (not assumed). |
| LC-P0-005 | Formats share one generic skeleton | CONFIRMED (design) | The three packs differ mainly in labels over the same internal heads. | Staged: (1) separate presentation schema per entity with its own line provenance and semantic heads (Batch 3); (2) richer canonical facts with dimensions (LC-P1-023) after correctness batches. Full rewrite avoided. |
| LC-P0-006 | Cash wording too conclusive | CONFIRMED | checks/cash.rs line 105 and 162: '...attracts penalty'; line 149: 'Exclude this amount from the asset's cost for tax depreciation.' | Detection wording ('Potential threshold event detected; review scope, aggregation, exceptions and facts'). New finding fields: detection_basis, unknown_facts, possible_exceptions, legal_source, verification_status, professional_review_required. |
| LC-P0-007 | Loan checks encode legal interpretation; 3CD wording in Form 26 periods | CONFIRMED + NEEDS LEGAL VERIFICATION | checks/loans.rs lines 125, 147: 'Report in Form 3CD clause 31(a)/(b)' emitted regardless of year. | Regime-aware text from the tax-audit schema; predicates (acceptance, repayment, principal vs interest/TDS, journal, exemptions) moved to versioned rule data with status; each listed for verification. |
| LC-P0-008 | Depreciation pack unverified | CONFIRMED + NEEDS LEGAL VERIFICATION | depreciation.json status text; 13 book classes and 12 tax blocks have no per-row source or effective period. | Per-row provenance and effective periods; table chosen by period; regression test per row once verified. |
| LC-P0-009 | Income-tax rates as book basis | CONFIRMED | far.rs: BookBasis::IncomeTaxRates (line 26) and used as a default in places (line 361). | Option kept but gated: explicit confirmation, shown in policies/FAR/statements, warning when it conflicts with the framework (once applicability is verified). |
| LC-P0-010 | Cash flow without applicability | CONFIRMED | Cash flow is a plain on/off option. | Applicability result REQUIRED / NOT_REQUIRED / VOLUNTARY / REQUIRES_REVIEW / NOT_SUPPORTED with reason, source and period. Until rules are verified the result is REQUIRES_REVIEW; the UI never says 'required'. |
| LC-P0-011 | Cash flow from balances and name heuristics | CONFIRMED | report/cashflow.rs line 18-23: interest income by ledger name containing 'interest'; PPE purchases from balance movement plus depreciation; tax paid = tax expense. | When a day book exists, derive from cash/bank transactions classified by the counter-ledger; otherwise balance method marked 'derived/estimated'. Tax paid from tax asset/provision movements; finance cost paid separate from expense; non-cash items flagged for review. Golden tests with known answers. |
| LC-P0-012 | Ratio heuristics | CONFIRMED + NEEDS LEGAL VERIFICATION | ratios.rs lines 86-90: investment income by names (dividend, mutual fund, ' fd'); COGS simplified. | Formula provenance per ratio; numerator/denominator drill-down in UI; heuristic components flagged 'review'; zero/negative denominator and sign tests; 25% test unchanged in logic, formula to be verified. |
| LC-P0-013 | Signing only checks accounting blockers | CONFIRMED | lc-io/src/export.rs lines 118-124: Signing refused only on 'printable' and report blockers. | LegalContentReadiness gate (depends on P0-001, P0-002, P0-008). Per D1. |
| LC-P1-001 | Weak session token | CONFIRMED | server.rs line 169: RandomState + time + PID. | OS random (getrandom), 256 bits, constant-time comparison, never logged. |
| LC-P1-002 | Token accepted in URL | CONFIRMED | server.rs: token_ok accepts url.contains('t=token'). | Header only for /api. Preview/download links that need a URL get a short-lived single-use ticket instead. Referrer-Policy: no-referrer. |
| LC-P1-003 | 1 GiB body limit for every request | CONFIRMED | server.rs line 1248: take(1 << 30). | Per-endpoint limits (JSON 2 MB; uploads 200 MB, streamed to a temp file); 413 on excess; tests with chunked bodies. |
| LC-P1-004 | Origin/CSRF/DNS-rebinding | PARTLY CONFIRMED | Binds 127.0.0.1; Host checked with starts_with ('127.0.0.1:' / 'localhost:'); token required; nosniff already sent (line 1287). | Exact Host parse with port match; Origin check on POST; CSP, frame-ancestors none, Referrer-Policy; hostile Host/Origin tests. |
| LC-P1-005 | open-folder opens any directory | CONFIRMED | server.rs open_folder(path) line 132: any existing directory. | Canonicalise; allow only the data folder and its sub-folders; audit the action. |
| LC-P1-006 | PID-based temp file | CONFIRMED | store.rs write_atomic line 41. | Unique temp name per call, same directory; fsync file and (Unix) directory; Windows replace via rename-over with retry; crash tests. |
| LC-P1-007 | Audit log truncation | PARTLY CONFIRMED | Chain detects edits in the middle; whole-file deletion or truncation at the end is not detected. | Head hash and count stored in a checkpoint file and in every export manifest; warn if log is shorter than the checkpoint or missing; never start a fresh chain silently. |
| LC-P1-008 | audit() drops bad lines | CONFIRMED | store.rs line 366: filter_map(...ok()). | audit() returns events plus corruption status; UI shows 'chain broken' with line numbers. |
| LC-P1-009 | Slug collisions | CONFIRMED | store.rs slug(): different names can give the same folder. | Stable internal ID per client (D3), migration with backup, collision test. |
| LC-P1-010 | Adversarial import tests | CONFIRMED (gap) | Readers use calamine 0.26; no adversarial suite. | Fixture suite: zip bombs, malformed workbooks, huge sheets, duplicate headers, formulas, hidden sheets, odd Unicode, bad dates, extreme values, malformed/deep XML, bad encodings, duplicate vouchers, CSV formula strings, broken zip. |
| LC-P1-011 | Tally parser limits | CONFIRMED | lc-io/src/tally.rs has no size/depth/node limits. | Limits on bytes, depth, nodes, ledgers, vouchers; graceful errors; property/fuzz tests. |
| LC-P1-012 | Formula injection | PARTLY CONFIRMED | Excel outputs use write_string (stored as text, not formulas). CSV is written only for practice data; no CSV user export. | Regression tests with '=cmd¦...' style names in every Excel output; prefix-quote in any CSV writer. |
| LC-P1-013 | HTML output escaping | PARTLY CONFIRMED | render/html.rs uses esc() 21 times; not audited exhaustively. | Audit every interpolation; XSS fixture test on the preview. |
| LC-P1-014 | innerHTML in UI | PARTLY CONFIRMED | app.js has 64 innerHTML assignments; esc() used for user text, not proven everywhere. | Inventory and classify all 64; replace risky ones; browser test with payloads in entity, ledger, narration, signatory and disclosure text. |
| LC-P1-015 | Cache invalidation | PARTLY CONFIRMED | server.rs keeps an analysis cache per client; 15 explicit invalidate() calls; a missed call would serve stale figures. | Key the cache by a hash of everything that affects analysis (inputs, settings, mapping, tags, adjustments, disclosures, period, branches, FAR, pins). Mutation-by-mutation tests. |
| LC-P1-016 | GSTR-2B/26AS name matching | CONFIRMED | recon.rs line 109: name score >= 0.6 accepted. | Identifier match = deterministic; exact name = suggested; fuzzy = review only with score and competing candidates; confirmations stored. |
| LC-P1-017 | Greedy matching | CONFIRMED | recon.rs picks best unmatched portal party in order. | Tie/near-tie detection; global assignment for suggestions; confirmation for non-identifier matches; similar-name tests. |
| LC-P1-018 | Bank matching too limited | CONFIRMED | bankrec.rs: same amount, date window (10 days), cheque number. | Tier 2 reference/UTR; Tier 3 one-to-many and many-to-one within limits (suggested only); Tier 4 manual matching; nothing ambiguous auto-confirmed. |
| LC-P1-019 | Zero difference treated as proof | PARTLY CONFIRMED | Unmatched lists exist; no method per match, stale items, duplicates, opening balance check. | Add those, plus stored confirmations. |
| LC-P1-020 | Mock import tests not enough | CONFIRMED | As stated in the report. | Needs real anonymised exports from you; status stays PARTLY until then. I will write the anonymisation procedure and fixture format. |
| LC-P1-021 | Import provenance | PARTLY CONFIRMED | Upload SHA-256 computed (server.rs line 421); no parser version, counts, warnings, rejected rows stored. | Import record per file with all listed fields; shown on Import screen; included in manifest. |
| LC-P1-022 | Silent row drops | PARTLY CONFIRMED | Readers skip total/blank rows by design; skipped rows are not reported. | Every reader returns accepted / skipped-with-reason / review rows; import diagnostic report. |
| LC-P1-023 | Canonical fact granularity | CONFIRMED (design) | Heads in mapping.rs; dimensions only partly (MSME tag, ageing). | Typed dimensions (current/non-current, related party, secured, MSME, disputed, ageing, nature, counterparty, tax character, cash/non-cash, branch). After Batch 3. |
| LC-P1-024 | Current/non-current inference | CONFIRMED | Split inferred from group/name. | Classification evidence; Suggested state; remembered confirmation; Review when context changes. |
| LC-P1-025 | Ageing basis | CONFIRMED | ageing.rs: FIFO, aged from bill (transaction) date; due dates not used. | Disclose the method in the note and dashboard; warning that it is not due-date ageing; due-date ageing when bill-wise due dates are imported. |
| LC-P1-026 | Inventory is not valuation | CONFIRMED (wording) | Stock taken from books. | Label 'book balance'; remove any wording implying valuation. |
| LC-P1-027 | Deferred tax wording | CONFIRMED | report/policies.rs line 59: 'Deferred tax is recognised ... in accordance with AS 22' though nothing is computed. | Policy shown only when a deferred tax figure exists, otherwise a marked placeholder for the preparer. |
| LC-P1-028 | Ind AS / XBRL not selectable | ALREADY FIXED | No such options in the UI or entity list. | Add an explicit 'Not supported' line where formats are listed. |
| LC-P2-001 | Four-axis status | CONFIRMED | Report uses one status tag. | Implementation / tests / legal verification / real-world validation, in the app's About screen and the generated report. |
| LC-P2-002 | Why a rule fired | PARTLY CONFIRMED | Findings carry ledger, voucher, date, amount and a suggestion; not threshold, aggregation, period, legal status, unknown facts. | Add the missing fields (shared with P0-006) and show them under each finding. |
| LC-P2-003 | Severity names | PARTLY CONFIRMED | Three levels: Must fix / Check / Note. Cash and loan items are 'Check' (warning), not blockers. | Five categories: Blocker (objective), Review (judgement), Warning, Info, Unverified law. |
| LC-P2-004 | Self-correction | ALREADY FIXED | No silent changes exist; every change is a user action (truth model). | Keep; add a test that analysis never mutates inputs. |
| LC-P2-005 | Final copy wording | PARTLY CONFIRMED | 'Final signing copy' used when accounting blockers close. | Use only when all five conditions hold; add 'This is not an audit report' wording. |
| LC-P2-006 | UDIN | ALREADY FIXED | Paste-only, no validation, no authentication claim. | Keep. |
| LC-P2-007 | AI privacy | PARTLY CONFIRMED | Default endpoint 127.0.0.1:11434, but --ollama accepts any URL silently (main.rs line 48). | Show endpoint and what is sent; refuse non-local endpoints unless explicitly confirmed; switch to disable. |
| LC-P2-008 | Manifest content | CONFIRMED | export-manifest.json holds file hashes only. | Add all listed items (inputs, mapping, adjustments, disclosures, packs, app version, audit head, mode, time, readiness). |
| LC-P2-009 | Manifest attestation | CONFIRMED |  | Canonical JSON plus manifest.sha256. |
| LC-P2-010 | Draft marking in all formats | PARTLY CONFIRMED | PDF: DRAFT watermark (report.typ line 52); Excel: 'DRAFT' header; Word: footer 'Draft – for discussion only'; HTML: draft banner. | Add a visible DRAFT heading/watermark in Word and HTML body and Excel first rows; tests per format. |
| LC-P2-011 | Word in Microsoft Word | CONFIRMED (gap) | Checked in LibreOffice only. | Structural golden tests here; Microsoft Word check needs a Windows PC (you). |
| LC-P2-012 | Excel print setup | PARTLY CONFIRMED | Not reviewed. | Print areas, fit-to-width, repeated headers; tests. |
| LC-P2-013 | Installer validation | CONFIRMED (gap) | Not run on Windows. | Test checklist written; execution needs Windows 10/11 machines. |
| LC-P2-014 | Code signing | CONFIRMED (gap) | Unsigned. | No promise of a provider; document options and costs. |
| LC-P2-015 | CI | PARTLY CONFIRMED | Workflow exists (fmt, clippy, tests, bench, Windows build, installer) but has not run since 3 October. | Add pack schema validation, readiness report, artifact hashes, cargo audit; you enable Actions. |
| LC-P2-016 | Case-clashing branch | CONFIRMED | Lowercase 'ledgercraft' branch exists; my deletion attempt was refused by GitHub permissions. | You delete it on GitHub (Branches page). |

## 4. Dependencies between issues

- P0-013 (signing gate) depends on P0-001 (item provenance), P0-002 (tax-audit schema), P0-003 (section data), P0-008 (depreciation rows).

- P0-006, P0-007 and P2-002 share the new finding fields; P2-003 severities change UI and tests together.

- P0-004 needs the semantic-head change before P0-005 schemas are split.

- P0-010 applicability and P0-009 basis gating both need the applicability engine (Batch 2).

- P1-015 cache key and P2-008 manifest share one 'inputs fingerprint'.

- P1-009 ID migration must run before any other storage format change (Batch 5 starts with it).

## 5. Implementation batches

| Batch | Issues | Main files | Tests added |
| --- | --- | --- | --- |
| 1. Legal provenance and readiness | P0-001, P0-003, P0-013, P0-006, P0-007 (wording + fields), P2-001, P2-002, P2-003, P2-005, P1-027, P1-028 | new lc-core/src/legal.rs; packs/sections.json; rules.json schema; checks/cash.rs, loans.rs; rules.rs (Severity); export.rs; report/policies.rs; app UI (Legal verification register, readiness on Sign and export and dashboard) | every applicable item enumerated per entity and year; signing blocked with any unverified item; verification voided when item text changes; no 'Form 3CD' text in Form 26 periods; unresolved section shows neutral text |
| 2. Accounting correctness | P0-004, P0-009, P0-010, P0-011, P0-012, P1-025, P1-026 | mapping.rs (MANAGERIAL_REMUNERATION), packs, far.rs, report/cashflow.rs, ratios.rs, ageing.rs, new applicability.rs | golden cash-flow books with known answers; ratio zero/negative/sign tests; basis confirmation required; ageing method disclosed |
| 3. Schemas | P0-002, P0-005 (stage 1) | lc-io/src/tax_audit.rs → schema-driven; schemas/form3cd.json, form26.json; per-entity presentation schemas with line provenance | schema chosen by period; no 3CD number as Form 26 clause; each entity pack enumerable line by line |
| 4. Security | P1-001 to P1-005, P1-012 to P1-014, P2-007 | lc-app/src/server.rs, main.rs, app.js, render/html.rs | token randomness and header-only; 413; hostile Host/Origin; folder outside data refused; XSS payload browser test; formula strings in Excel |
| 5. Storage and audit | P1-009 (migration), P1-006, P1-007, P1-008, P1-015, P2-008, P2-009 | lc-app/src/store.rs, server.rs, lc-io/src/export.rs | slug collision; atomic write crash simulation; truncation detected; corrupt line reported; cache key per mutation; manifest fields |
| 6. Imports | P1-010, P1-011, P1-021, P1-022 | lc-io read.rs, table.rs, tally.rs, portal.rs, zoho.rs; store import records | adversarial fixture suite; parser limits; diagnostic report |
| 7. Reconciliation | P1-016 to P1-019 | lc-core/src/recon.rs, bankrec.rs; UI | identifier vs name tiers; ties; one-to-many suggestions never auto-confirmed; duplicate statement lines |
| 8. Outputs and release | P2-010, P2-011 (structural), P2-012, P2-015 | renderers, CI workflow | draft marking per format; Excel page setup; CI pack validation |
| 9. Test corpus and report | J01 to J05, P1-023/024 groundwork; new four-axis build report | lc-testdata; docs/report | golden books for all 7 entity types; adversarial books; property tests; performance metrics |

## 6. Schema and migration changes

- rules.json, format packs, depreciation.json: new per-item provenance fields; pack version bumped. Pinned client years keep their old pack (reproducible); migration only by explicit user action with a diff and audit entry.

- New packs/sections.json and schemas/form3cd.json, schemas/form26.json.

- New user-level file legal-verifications.json (outside client folders), each record bound to an item id and content hash.

- Client folders: stable internal ID (D3) with a backup copy before migration and an audit entry; old paths still readable.

- Settings: book-depreciation basis confirmation flag; cash-flow applicability override (voluntary).

- Finding JSON gains fields; old saved analyses are recomputed, not migrated.

- Severity gains Review and Unverified-law categories; mapping of old to new is fixed and tested.

## 7. Items requiring official legal verification (by a person, from primary text)

| Area | Items |
| --- | --- |
| Income-tax Act 2025 / Rules 2026 | s.36 (cash payments) and sub-section; counterpart of old s.43(1) 6th proviso; depreciation section (33 or 34) and rate table; ss.185, 186, 188 (loans, receipts, repayments) including exceptions; s.63 and Rule 47; Form 26 clauses and fields |
| Income-tax Act 1961 (legacy years) | ss.40A(3), 43(1) proviso, 269SS, 269ST, 269T, Rule 6DD; Form 3CD clauses 18, 21(d), 26, 31(a)-(e), 34, 40, 44 |
| Companies Act 2013 | Schedule III Division I every line used, general instructions on rounding, ageing and ratio disclosures; Schedule II useful lives and residual value; cash-flow exemption (s.2(40)); managerial remuneration placement |
| ICAI | Guidance Note on Division I; Guidance Note on Non-Corporate Entities (every line) and its applicability announcement; Guidance Note on LLPs (every line); AS 3, AS 22 references |
| Other | Companies (Accounts) Rules rule 3(1) proviso; MSMED Act s.22 items; ratio formulas |

For each, the register will hold: authority, document title, provision/paragraph/table, official source identifier or URL, effective from/until, verified on, verified by, and the exact text it was compared with.

## 8. Items I will intentionally not change

- Integer-paise money; immutable imports; overlay adjustments; mapping states; Given/Nil/Unknown disclosures; final-copy blockers; pinned packs; AI outside the trust boundary; hash-chained audit trail (hardened, not replaced); Rust workspace layout.

- No new scope: Ind AS, XBRL, ITR export, deferred tax computation, inventory valuation, auto-updater, more AI features.

- No legal item marked verified by me.

## 9. What I cannot complete in this environment

- Primary-source legal verification (official sites unreachable; and the spec requires a human verifier record).

- Real-world validation with real Tally, BUSY, Zoho, bank, GST and TRACES files (needs anonymised samples from you).

- Windows 10/11 installer matrix, Microsoft Word check, SmartScreen behaviour (needs Windows PCs).

- Code signing (needs a certificate and a decision).

- Deleting the lowercase GitHub branch and enabling GitHub Actions (needs your GitHub access).

## 10. After coding, you will receive

- complete diff summary per batch

- tests run and results, unresolved failures

- legal items still unverified

- migrations performed

- screenshots of changed screens

- a new source-generated report with the four status axes

- updated verification register and known limitations

- no status upgraded without evidence